|  | CHAROTAR UNIVERSITY OF SCIENCE & TECHNOLOGY DEVANG PATEL INSTITUTE OF ADVANCE TECHNOLOGY AND RESEARCH |  |
| --- | --- | --- |

# WEEKLY REPORT

| Project ID: PRJ_CSE_05_2026_28 | Student ID: 24DCS145(TL),24DCS135,24DCS140 |
| --- | --- |
| From Date: 21/09/2026 | To Date: 27/09/2026 |
| Semester: 5th | Week No : 11 |

### Work Completed :

- Added live effects in landing page.

- Added loading animation of rapiddoc logo while changes are made.

- Implemented local brain files for selected modules, reducing the dependency on the Gemini API .

- Added image replacement functionality to allow users to easily replace existing images in the document.

- Tested and successfully connected brain files.

- Made the document history clearer and easier for users to understand and manage(Pipeline based).

- Tested document updates after applying style changes.

## Plans for next week:

- Implement and test additional brain files to minimize dependency on the Gemini API.

- Research suitable approaches and technologies for implementing PPT generation functionality.

- Research suitable approaches and technologies for implementing flashcard generation functionality.

- Improve the UI and overall user experience.

- Identify and work on a solution to prevent document styling from breaking after certain types of changes.

Refrences:

- python-docx Documentation

- PyMuPDF Documentation

- React Documentation

- Tailwind CSS Documentation

- Google Gemini API Documentation

Signature of Student						Signature of Mentor