|  | CHAROTAR UNIVERSITY OF SCIENCE & TECHNOLOGY DEVANG PATEL INSTITUTE OF ADVANCE TECHNOLOGY AND RESEARCH |  |
| --- | --- | --- |

# WEEKLY REPORT

| Project ID: PRJ_CSE_05_2026_28 | Student ID: 24DCS145(TL),24DCS135,24DCS140 |
| --- | --- |
| From Date: 27/07/2026 | To Date:02/08/2026 |
| Semester: 5th | Week No : 3 |

### Work Completed :

- Created the Document Styling Panel.

- Added options to change font style and font size.

- Added Header and Footer editing fields.

- Implemented the image replacement functionality for DOCX and PDF documents.

- Developed backend functions to update headers, footers, and document fonts.

- Connected the frontend styling options with the backend.

- Tested document updates after applying style changes.

## Plans for next week:

- Develop the Natural Language Command Bar.

- Add loading indicators and execution status messages.

- Integrate the LLM API for intent classification.

- Build the command dispatcher to process user commands.

- Connect natural language commands with the document editing functions.

- Test command-based document editing.

Refrences:

- python-docx Documentation

- PyMuPDF Documentation

- React Documentation

- Tailwind CSS Documentation

Signature of Student						Signature of Mentor